# FCR (First Class Returns) — Development Guide

Document Version: 1.0
Created: March 9, 2026
Based on: Client’s FCR Workflow document + SYSTEM_ARCHITECTURE_DIAGRAMS.md
Developers: Saboor (Backend + Admin) | Younas (Frontend + Integration)

## Table of Contents

- Project Overview

- Where This Fits — System Decision

- Developer Assignments

- Module 1: Store Setup & Master Data

- Module 2: User Access & Role-Based Entry

- Module 3: Return Transaction Creation

- Module 4: Product Scanning & Entry

- Module 5: Policy Engine

- Module 6: Item Routing & Disposition

- Module 7: Wine Cellar System

- Module 8: Return Finalization & Shipping

- Module 9: Warehouse Receiving

- Module 10: Monthly Batch & Close-Out

- Module 11: RA Request & Tracking

- Module 12: Manufacturer Payment Tracking

- Module 13: Pharmacy & GPO Payout

- Module 14: Reporting & Analytics

- Edge Cases Reference

- Database Tables Summary

- API Endpoints Summary

- AI Prompt Guidelines for Cursor

## 1. Project Overview

### What We’re Building

A pharmaceutical returns processing system that digitizes the client’s legacy desktop application (“First Class Returns Processor 2019”). This system handles the complete return lifecycle:

- Field Processing — Processor visits pharmacy, scans products, classifies them

- Warehouse Receiving — HQ receives boxes, verifies items, assigns to batches

- Close-Out & RA — Generate debit memos, request return authorizations

- Credit Collection — Track manufacturer payments, pay pharmacies

### Client Document Reference

The client provided FCR Workflow.docx which describes 21 workflow steps with edge cases. Every feature we build must handle the edge cases listed in that document.

### Key Business Rules (from client document)

- License plate format: MMDDYY-23HA-XXXX (date + internal code + store suffix)

- 90%+ of bottles have QR codes now

- Return window: typically 6 months prior to 6 months post expiration

- Partial bottles CANNOT be combined (tamper/seal concerns)

- Destinations: Inmar (~90%), PharmaLink, Qualanex/Colonex

- Ask price = full WAC; actual received = lower (avg ~73%)

- Avg payment time: ~297 days

## 2. Where This Fits — System Decision

### Decision: Extend Existing Apps (NOT separate system)

| Component | Where to Build | Reason |
| --- | --- | --- |
| Processor workflow | Admin app (/admin) | Processors are internal staff, use admin-style auth |
| Warehouse workflow | Admin app (/admin) | Warehouse staff are internal, same auth system |
| Self-service returns | Pharmacy Frontend (/Frontend) | Pharmacies creating their own returns |
| Backend APIs | Existing backend (/src) | Shared database, shared auth |

### App Responsibilities

ADMIN APP (admin/)
├── Existing: Dashboard, Pharmacies, Distributors, Marketplace, Documents, Payments, Analytics, Admins, Settings
└── NEW: 
    ├── /processors — Processor management
    ├── /warehouse — Warehouse dashboard
    ├── /warehouse/returns — Return transactions list
    ├── /warehouse/returns/create — Create return (processor workflow)
    ├── /warehouse/receiving — FedEx receiving
    ├── /warehouse/wine-cellar — Wine cellar items
    ├── /warehouse/batches — Monthly batches
    ├── /warehouse/debit-memos — Debit memo list
    ├── /warehouse/ra-tracking — RA request tracking
    ├── /warehouse/unpaid — Unpaid debit memos
    ├── /warehouse/destruction — Destruction records
    ├── /policies — Manufacturer policies CRUD
    └── /ndc-pricing — NDC pricing management

PHARMACY FRONTEND (Frontend/)
├── Existing: Dashboard, Products, Inventory, Returns, Documents, Marketplace, etc.
└── NEW/EXTEND:
    ├── /returns/start — Self-service return creation (extend existing)
    ├── /returns/status — Return lifecycle tracking
    └── /credits/statement — Credit statement view

## 3. Developer Assignments

### Saboor — Backend + Admin Panel

Focus: Database, API endpoints, Admin UI for warehouse/processor workflows

| Phase | Modules | Priority |
| --- | --- | --- |
| Phase 1 | Database tables, Auth middleware, Policies API | Week 1-2 |
| Phase 2 | Return transactions API, Policy engine, Admin UI for processors | Week 2-4 |
| Phase 3 | Warehouse receiving API, Batch/close-out API, Admin warehouse UI | Week 4-6 |
| Phase 4 | RA tracking API, Debit memo API, Payment tracking | Week 6-8 |

### Younas — Pharmacy Frontend + Integration

Focus: Self-service pharmacy workflow, barcode scanning, UI integration

| Phase | Modules | Priority |
| --- | --- | --- |
| Phase 1 | Extend pharmacy schema UI, Self-service return start page | Week 1-2 |
| Phase 2 | Product scanning integration, Policy display, Return status page | Week 2-4 |
| Phase 3 | Credit statement page, Wire up existing mock pages | Week 4-6 |
| Phase 4 | Reporting UI, Analytics integration | Week 6-8 |

## Module 1: Store Setup & Master Data

### What Client Document Says (Section 1)

“Before any return can happen, the store has to exist in the system.”

Required fields: - Store number/identifier - Pharmacy demographics and address - Primary wholesaler + wholesaler account number - Secondary wholesaler (if applicable) - Sales rep / processor assignment - Service type: rep processes onsite | self-service web | store box-and-ship/express - Last visit date - DEA number + DEA expiration - GPO / white-label grouping - Payment settings

### Edge Cases to Handle

- Store has multiple wholesalers and wrong one selected

- Missing wholesaler account number (blocks downstream)

- DEA info expired or missing

- Store belongs to GPO but not linked correctly

- Processor can see wrong stores

- Self-service account sees more than its own store

### Developer Tasks

#### Saboor (Backend)

Task 1.1: Extend pharmacy table schema

- Location: Create SQL migration in scripts/ folder

- Add columns to existing pharmacy table:

  - store_number (VARCHAR 10, unique identifier like “5544”)

  - primary_wholesaler (TEXT)

  - wholesaler_account_number (TEXT)

  - secondary_wholesaler (TEXT)

  - gpo_affiliation (TEXT)

  - service_type (ENUM: ‘full_service’, ‘self_service’, ‘express’)

  - assigned_processor_id (UUID, FK to processors)

  - assigned_sales_person_id (UUID)

  - last_visit_date (DATE)

  - next_visit_date (DATE)

  - days_between_visits (INTEGER, default 120)

  - dea_expiration_date (DATE)

  - fax_number (TEXT)

- Run migration via Supabase SQL editor or migration script

Task 1.2: Create processors table

- Location: Create SQL migration

- Table: processors

  - id (UUID, PK)

  - user_id (UUID, FK to admin users if using same auth)

  - name (TEXT)

  - email (TEXT)

  - phone (TEXT)

  - status (ENUM: ‘active’, ‘inactive’)

  - created_at, updated_at

Task 1.3: Create processor_store_assignments table

- Location: Create SQL migration

- Table: processor_store_assignments

  - id (UUID, PK)

  - processor_id (UUID, FK)

  - pharmacy_id (UUID, FK)

  - assigned_date (TIMESTAMP)

  - Unique constraint on (processor_id, pharmacy_id)

Task 1.4: Extend pharmacies API

- Location: src/services/adminPharmaciesService.ts, src/controllers/adminPharmaciesController.ts

- Update existing pharmacy CRUD to handle new fields

- Add validation for DEA expiration (warn if expired)

- Add validation for wholesaler account number (required for certain operations)

Task 1.5: Create processors API

- Location: Create new files:

  - src/services/processorsService.ts

  - src/controllers/processorsController.ts

  - src/routes/processorsRoutes.ts

- Endpoints:

  - GET /api/admin/processors — List all processors

  - POST /api/admin/processors — Create processor

  - GET /api/admin/processors/:id — Get processor details

  - PATCH /api/admin/processors/:id — Update processor

  - DELETE /api/admin/processors/:id — Deactivate processor

  - GET /api/admin/processors/:id/stores — Get assigned stores

  - POST /api/admin/processors/:id/assign-stores — Assign stores to processor

- Use authenticateAdmin middleware

- Mount in server.ts

#### Younas (Frontend)

Task 1.6: Extend pharmacy settings page

- Location: Frontend/app/(dashboard)/settings/page.tsx

- Add new fields to settings form:

  - Primary wholesaler (dropdown or text)

  - Wholesaler account number

  - Secondary wholesaler

  - Service type selector (Full Service / Self-Service / Express)

  - GPO affiliation

- Call existing settings API with new fields

Task 1.7: Add DEA expiration warning

- Location: Frontend/app/(dashboard)/settings/page.tsx or dashboard

- If dea_expiration_date is past or within 30 days, show warning banner

- Visual: Red/yellow alert component

### How to Implement (Guidance for Cursor AI)

When working on Task 1.1-1.3 (database):

Prompt: "Create a SQL migration file to extend the pharmacy table with these columns: [list columns]. Also create processors and processor_store_assignments tables. Follow the existing migration pattern in the scripts/ folder."

When working on Task 1.5 (processors API):

Prompt: "Create a new API for processor management following the existing pattern in adminUsersService.ts and adminUsersController.ts. Include CRUD operations and store assignment endpoints. Use authenticateAdmin middleware."

## Module 2: User Access & Role-Based Entry

### What Client Document Says (Section 2)

“There are different entry paths depending on who is doing the work.”

Paths: - Internal processor logs in → sees only stores assigned to them - Self-service pharmacy logs in → sees only its own store - Box-and-ship/express may bypass store-side scanning

### Edge Cases to Handle

- Rep/processor has access to too many stores

- Self-service pharmacy sees another store’s data

- Store starts wrong service type flow

- Permissions don’t match commercial relationship (GPO white-label)

### Developer Tasks

#### Saboor (Backend)

Task 2.1: Add processor role to admin auth

- Location: src/middleware/adminAuth.ts

- Extend authenticateAdmin to recognize role = ‘processor’

- OR create new middleware authenticateProcessor that:

  - Verifies JWT

  - Loads processor record

  - Sets req.processorId and req.assignedStoreIds

Task 2.2: Create store access middleware

- Location: Create src/middleware/processorAuth.ts

- Middleware: checkProcessorStoreAccess

  - Reads pharmacy_id from request (body, query, or params)

  - Checks if processor is assigned to that store

  - Returns 403 if not assigned

- Apply to all processor-facing endpoints

Task 2.3: Extend admin roles enum

- Location: Database + src/types/ or inline types

- Add roles: ‘processor’, ‘warehouse_staff’, ‘sales_rep’

- Update admin creation to support these roles

Task 2.4: Create endpoint for processor’s assigned stores

- Location: src/routes/processorsRoutes.ts

- Endpoint: GET /api/processors/my-stores

  - Uses processor’s token to get their ID

  - Returns list of pharmacies they are assigned to

  - Include: store_number, pharmacy_name, address, last_visit_date, service_type

#### Younas (Frontend)

Task 2.5: No changes needed for pharmacy frontend

- Pharmacy users already see only their own store (existing pharmacy_id from token)

- Self-service flow will use existing auth

### How to Implement (Guidance for Cursor AI)

When working on Task 2.1-2.2 (auth middleware):

Prompt: "Create a new middleware called authenticateProcessor that verifies admin JWT, checks if role is 'processor', loads their assigned store IDs from processor_store_assignments, and sets req.processorId and req.assignedStoreIds. Also create checkProcessorStoreAccess middleware that verifies the requested pharmacy_id is in the processor's assigned stores."

## Module 3: Return Transaction Creation

### What Client Document Says (Section 3)

“A return is created for a selected store. System generates a unique return ‘license plate’ at the moment the return starts.”

License plate format: MMDDYY-23HA-XXXX - MMDDYY = date - 23HA = internal code (house account identifier) - XXXX = store number (last 4 digits)

### Edge Cases to Handle

- Same store wants two returns on same day

- Duplicate return created accidentally

- Need to merge second return into first

- Store starts return but never completes

- Return created under wrong store

### Developer Tasks

#### Saboor (Backend)

Task 3.1: Create return_transactions table

- Location: SQL migration

- Table: return_transactions

  - id (UUID, PK)

  - license_plate (VARCHAR 20, UNIQUE) — e.g., “030526-23HA-5544”

  - pharmacy_id (UUID, FK)

  - processor_id (UUID, FK, nullable for self-service)

  - service_type (ENUM: ‘in_store’, ‘self_service’, ‘express’)

  - status (ENUM: ‘in_progress’, ‘paused’, ‘completed’, ‘finalized’, ‘received’, ‘closed_out’)

  - fedex_tracking (TEXT)

  - fedex_pickup_confirmation (TEXT)

  - total_items (INTEGER, default 0)

  - total_returnable_value (DECIMAL)

  - total_non_returnable_value (DECIMAL)

  - batch_id (UUID, FK, nullable)

  - time_in (TIMESTAMP) — when processing started

  - time_out (TIMESTAMP) — when processing completed

  - received_in_warehouse_date (TIMESTAMP)

  - verified_integrity (BOOLEAN)

  - notes (TEXT)

  - finalized_at (TIMESTAMP)

  - created_at, updated_at

Task 3.2: Create license plate generator service

- Location: src/services/returnTransactionService.ts

- Function: generateLicensePlate(pharmacyId)

  - Get store_number from pharmacy

  - Format: MMDDYY-23HA-XXXX

  - Check uniqueness (if collision, add suffix like -A, -B)

  - Return the license plate string

Task 3.3: Create return transaction API

- Location: Create new files:

  - src/services/returnTransactionService.ts

  - src/controllers/returnTransactionController.ts

  - src/routes/returnTransactionRoutes.ts

- Endpoints:

  - POST /api/return-transactions — Create new return

    - Input: pharmacy_id (processor selects from dropdown)

    - Generate license plate

    - Set status = ‘in_progress’

    - Return the transaction with license plate

  - GET /api/return-transactions — List returns (filtered by pharmacy, status, date)

  - GET /api/return-transactions/:id — Get single return with items

  - PATCH /api/return-transactions/:id — Update (add tracking, notes, etc.)

  - POST /api/return-transactions/:id/pause — Pause return (save WIP)

  - POST /api/return-transactions/:id/complete — Mark as completed

  - POST /api/return-transactions/:id/finalize — Lock return permanently

  - DELETE /api/return-transactions/:id — Delete (only if not finalized)

- Auth: Use authenticateProcessor OR authenticateAdmin with role check

Task 3.4: Add duplicate prevention

- In create endpoint:

  - Check if pharmacy has an ‘in_progress’ return already

  - If yes, return error with existing return ID

  - Option to force create second return (rare case)

#### Younas (Admin Frontend)

Task 3.5: Create processor store selection page

- Location: admin/app/warehouse/returns/create/page.tsx

- UI:

  - Dropdown: “Select Store” (populated from /api/processors/my-stores)

  - Show store details when selected (name, address, last visit)

  - Button: “Create Return Transaction”

  - Confirmation dialog: “You are about to create Return Transaction ID: [LICENSE_PLATE]. Once you do this you can begin adding products. OK to proceed?”

  - On confirm: Call POST /api/return-transactions

  - On success: Redirect to adding products mode

Task 3.6: Create return transactions list page

- Location: admin/app/warehouse/returns/page.tsx

- UI:

  - Table: License Plate, Store Name, Status, Items, Value, Date, Processor

  - Filters: Status, Date range, Store

  - Search by license plate

  - Click row → go to detail page

Task 3.7: Add Redux slice for return transactions

- Location: admin/lib/store/returnTransactionsSlice.ts

- State: list, currentTransaction, pagination, filters, isLoading, error

- Thunks: fetchReturnTransactions, createReturnTransaction, updateReturnTransaction, etc.

- Register in store.ts

### How to Implement (Guidance for Cursor AI)

When working on Task 3.2 (license plate generator):

Prompt: "Create a function generateLicensePlate(pharmacyId) that:
1. Fetches the pharmacy's store_number
2. Gets current date formatted as MMDDYY
3. Combines as: MMDDYY-23HA-XXXX where XXXX is the store_number
4. Checks return_transactions table for uniqueness
5. If collision exists, append -A, -B, etc.
6. Returns the unique license plate string"

When working on Task 3.5 (store selection UI):

Prompt: "Create a page at admin/app/warehouse/returns/create/page.tsx that:
1. Fetches processor's assigned stores from API
2. Shows a dropdown to select a store
3. Displays store details when selected
4. Has a 'Create Return Transaction' button
5. Shows confirmation dialog with the license plate
6. On confirm, calls the create API and redirects to the adding products page
Follow the existing page patterns in the admin app."

## Module 4: Product Scanning & Entry

### What Client Document Says (Section 4)

“This is the core capture step.”

Preferred workflow: - Scan bottle QR/2D barcode - System pulls: NDC, lot number, expiration, serial, possibly price - User adds only: quantity, partial amount

Fallback workflow: - Manual NDC entry if no usable QR - Manual lot/expiration/quantity

### Edge Cases to Handle

- No QR code on bottle

- QR code damaged/unreadable

- QR code parses incorrectly

- NDC scans but policy record missing

- Lot and expiration missing/unreadable

- User scans wrong barcode

- Duplicate item scanned twice

- Same product in multiple bottles/lines

- Bottle is full but user marks partial (or vice versa)

### Developer Tasks

#### Saboor (Backend)

Task 4.1: Create return_transaction_items table

- Location: SQL migration

- Table: return_transaction_items

  - id (UUID, PK)

  - transaction_id (UUID, FK to return_transactions)

  - ndc (VARCHAR 13) — 11-digit NDC

  - ndc_10 (VARCHAR 12) — 10-digit format

  - proprietary_name (TEXT)

  - manufacturer (TEXT)

  - package_description (TEXT)

  - dosage (TEXT)

  - strength (TEXT)

  - unit (TEXT)

  - lot_number (TEXT)

  - serial_number (TEXT)

  - expiration_date (DATE)

  - standard_price (DECIMAL)

  - quantity (INTEGER)

  - full_package_size (INTEGER)

  - is_partial (BOOLEAN)

  - partial_percentage (DECIMAL)

  - return_status (ENUM: ‘returnable’, ‘non_returnable’, ‘tbd’)

  - non_returnable_reason (ENUM: ‘date’, ‘policy’, ‘no_data’)

  - return_reason (TEXT) — dropdown selection

  - destination (ENUM: ‘inmar’, ‘qualanex’, ‘pharmalink’, null)

  - estimated_value (DECIMAL) — calculated: price × qty

  - dea_class (TEXT)

  - dea_form_222_required (BOOLEAN)

  - co_status (ENUM: ‘yes’, ‘no’)

  - bmp_status (ENUM: ‘yes’, ‘no’)

  - memo (TEXT)

  - wine_cellar_id (UUID, FK, nullable)

  - created_at

Task 4.2: Create return transaction items API

- Location: Extend returnTransactionService.ts and controller

- Endpoints:

  - POST /api/return-transactions/:id/items — Add scanned item

    - Input: NDC, lot, expiration, quantity, is_partial, etc.

    - Auto-call policy engine to determine return_status

    - Calculate estimated_value

    - Return the created item with classification

  - GET /api/return-transactions/:id/items — List all items in transaction

  - PATCH /api/return-transactions/:id/items/:itemId — Update item

  - DELETE /api/return-transactions/:id/items/:itemId — Remove item

- Validation:

  - Check for duplicate NDC+lot in same transaction (warn, don’t block)

  - Validate quantity doesn’t exceed full_package_size

Task 4.3: Extend barcode parsing service

- Location: src/services/barcodeService.ts

- Extend parseBarcodeWithAI to return structured data:

  - NDC (both 11-digit and 10-digit formats)

  - Lot number

  - Expiration date

  - Serial number (if present)

  - Package size (if present)

- Add fallback for different QR code formats (GS1, HIBCC, etc.)

Task 4.4: Create NDC lookup service

- Location: src/services/ndcLookupService.ts

- Function: lookupNDC(ndc)

  - Search existing products table

  - Search NDC database (if integrated)

  - Return: product name, manufacturer, package size, price

- Function: lookupPrice(ndc)

  - Get current price from ndc_price_history or products

  - Return price and source

#### Younas (Admin Frontend)

Task 4.5: Create “Adding Products Mode” page

- Location: admin/app/warehouse/returns/[id]/add-items/page.tsx

- UI sections:

  - Header: Pharmacy name, License plate, “Adding Products Mode” label

  - Barcode input:

    - Text field for scan input (auto-focus)

    - “Manual NDC Entry” button (fallback)

  - Product fields (auto-populated from scan):

    - NDC (11-digit, read-only after scan)

    - Proprietary Name

    - Manufacturer

    - Package Description

    - Dosage / Strength / Unit (3 fields)

    - Lot Number

    - Serial Number

    - Expiration Date (month/year dropdowns)

    - Standard Price (with “Add Price” button for manual)

    - Full Package Size

    - Full Package QTY Returned (number input)

    - Full vs Partial toggle

    - Estimated Value (auto-calculated, read-only)

  - Classification (auto-set by policy engine, can override):

    - Radio: Returnable / Non-Returnable / TBD

  - Additional fields:

    - DEA Class (if controlled substance)

    - Return Reason (dropdown)

    - Memo (textarea)

  - Action buttons:

    - “Save & Return” — save item, clear form, ready for next scan

    - “Cancel This Item” — discard without saving

    - “Back To Main Form” — return to transaction view

Task 4.6: Create product list grid

- Location: admin/app/warehouse/returns/[id]/page.tsx

- UI:

  - Data grid with columns: NDC, Name, QTY, FBS, Price, Est.Value, Expires, Returnable, DEA, Lot, Memo, Manufacturer

  - Row click → edit item

  - Delete button per row

  - Summary: Total items, Total returnable value, Total non-returnable value

  - Buttons: “Add More Items”, “Check Pricing”, “Complete Return”

Task 4.7: Integrate barcode scanner component

- Location: Reuse Frontend/components/barcode/BarcodeScanner.tsx

- Copy to admin app or create shared component

- On scan:

  - Call /api/barcode/parse with scanned data

  - Call /api/ndc-search or NDC lookup

  - Call policy engine

  - Populate form fields

### How to Implement (Guidance for Cursor AI)

When working on Task 4.5 (Adding Products Mode):

Prompt: "Create the Adding Products Mode page at admin/app/warehouse/returns/[id]/add-items/page.tsx. This page should:
1. Show pharmacy name and license plate in header
2. Have a barcode scan input field that auto-focuses
3. Have a 'Manual NDC Entry' button as fallback
4. Show a form with all product fields (NDC, name, manufacturer, dosage, strength, unit, lot, serial, expiration, price, quantity, full/partial toggle)
5. Auto-calculate estimated value (price × quantity)
6. Show classification radio buttons (Returnable/Non-Returnable/TBD) that are auto-set by API
7. Have Save & Return, Cancel, and Back buttons
8. On Save, call POST /api/return-transactions/:id/items and clear form for next scan
Follow the existing form patterns in the admin app."

## Module 5: Policy Engine

### What Client Document Says (Section 6)

“This is the most important business-rule step.”

The system determines: - Returnable / Non-returnable / TBD - Destination (Inmar, Qualanex, PharmaLink) - Timing rules (6 months prior / 6 months post expiration) - Whether partials accepted - Product-specific exceptions

### Edge Cases to Handle

- Policy exists at manufacturer level but not for specific product exception

- Policy says manufacturer accepts returns but certain NDCs do not

- Policy missing entirely

- Timing window logic misunderstood

- Item currently too early but will become eligible later

- Policy and pricing records conflict

- Destination missing even though item is returnable

- Internal policy record outdated

- User knows policy from experience but system disagrees

### Developer Tasks

#### Saboor (Backend)

Task 5.1: Create manufacturer_policies table

- Location: SQL migration

- Table: manufacturer_policies

  - id (UUID, PK)

  - labeler_id (VARCHAR 10, UNIQUE) — NDC prefix digits

  - labeler_type (ENUM: ‘generic’, ‘brand’)

  - manufacturer_name (TEXT)

  - address_1, address_2, city, state, zip (TEXT)

  - main_contact, main_phone, fax (TEXT)

  - credit_request_email (TEXT)

  - contact_2_name, contact_2_phone, contact_2_email (TEXT)

  - average_pay_percent (DECIMAL) — e.g., 73.2

  - average_days_to_pay (INTEGER) — e.g., 297

  - verified_date (DATE)

  - created_at, updated_at

Task 5.2: Create manufacturer_return_policies table

- Location: SQL migration

- Table: manufacturer_return_policies

  - id (UUID, PK)

  - manufacturer_policy_id (UUID, FK)

  - destination (ENUM: ‘inmar’, ‘qualanex’, ‘pharmalink’)

  - auto_ra_email (TEXT)

  - policy_number (INTEGER)

  - policy_description (TEXT) — e.g., “6 Months Prior to 12 Months Post”

  - months_before_expiration (INTEGER) — e.g., 6

  - months_after_expiration (INTEGER) — e.g., 6 or 12

  - discount_rate (DECIMAL) — e.g., 0.5 = 50%

  - partials_accepted (BOOLEAN)

  - partial_dosage_forms (TEXT[]) — e.g., [‘tablets’, ‘capsules’]

  - reimbursement_type (ENUM: ‘batch’, ‘per_item’)

  - created_at, updated_at

Task 5.3: Create non_returnable_products table

- Location: SQL migration

- Table: non_returnable_products

  - id (UUID, PK)

  - manufacturer_policy_id (UUID, FK)

  - ndc (VARCHAR 13)

  - product_name (TEXT)

  - reason (TEXT)

  - created_at

Task 5.4: Create manufacturer_policy_notes table

- Location: SQL migration

- Table: manufacturer_policy_notes

  - id (UUID, PK)

  - manufacturer_policy_id (UUID, FK)

  - note_date (DATE)

  - author_initials (VARCHAR 5)

  - note_text (TEXT)

  - created_at

Task 5.5: Create policy engine service

- Location: src/services/policyEngineService.ts

- Function: checkReturnability(ndc, expirationDate, isPartial, dosageForm)

  - Step 1: Extract labeler_id from NDC (first 5 digits)

  - Step 2: Lookup manufacturer_policies by labeler_id

  - Step 3: If no policy found → return { status: ‘tbd’, reason: ‘no_policy’ }

  - Step 4: Check non_returnable_products for this specific NDC

    - If found → return { status: ‘non_returnable’, reason: ‘policy_exception’ }

  - Step 5: Get return policy (manufacturer_return_policies)

  - Step 6: Calculate return window:

    - window_start = expiration - months_before_expiration

    - window_end = expiration + months_after_expiration

  - Step 7: Check if today is within window:

    - If before window_start → return { status: ‘non_returnable’, reason: ‘too_early’, expected_returnable_date: window_start }

    - If after window_end → return { status: ‘non_returnable’, reason: ‘too_late’ }

    - If within window → continue

  - Step 8: If partial, check partials_accepted:

    - If not accepted → return { status: ‘non_returnable’, reason: ‘no_partials’ }

    - If accepted, check dosage form against partial_dosage_forms

  - Step 9: Return { status: ‘returnable’, destination, discount_rate }

Task 5.6: Create policies API

- Location: Create new files:

  - src/services/policiesService.ts

  - src/controllers/policiesController.ts

  - src/routes/policiesRoutes.ts

- Endpoints:

  - GET /api/admin/policies — List all manufacturer policies (paginated, searchable)

  - POST /api/admin/policies — Create policy

  - GET /api/admin/policies/:id — Get policy with return policies and exceptions

  - PATCH /api/admin/policies/:id — Update policy

  - DELETE /api/admin/policies/:id — Delete policy

  - POST /api/admin/policies/bulk-import — Import from CSV/spreadsheet

  - POST /api/policies/check — Check returnability for an NDC (used by adding products)

    - Input: ndc, expiration_date, is_partial, dosage_form

    - Output: status, reason, destination, expected_returnable_date (if applicable)

  - GET /api/admin/policies/:id/exceptions — Get non-returnable products

  - POST /api/admin/policies/:id/exceptions — Add exception

  - GET /api/admin/policies/:id/notes — Get policy notes

  - POST /api/admin/policies/:id/notes — Add note

#### Younas (Admin Frontend)

Task 5.7: Create policies management page

- Location: admin/app/policies/page.tsx

- UI:

  - Table: Labeler ID, Manufacturer Name, Type, Destination, Partials, Avg Pay %, Avg Days

  - Search by manufacturer name or labeler ID

  - Filter by destination, type

  - Click row → detail page

  - “Add Policy” button → modal form

Task 5.8: Create policy detail page

- Location: admin/app/policies/[id]/page.tsx

- UI sections:

  - Basic info: Labeler ID, Name, Type, Contact info

  - Return policies: Table of return policy records (destination, window, partials, rate)

  - Exceptions: Table of non-returnable products (NDC, name, reason)

  - Notes: Chronological list of dated notes

  - Metrics: Avg pay percent, Avg days to pay

- Edit buttons for each section

Task 5.9: Add Redux slice for policies

- Location: admin/lib/store/policiesSlice.ts

- State: list, currentPolicy, pagination, filters, isLoading, error

- Thunks: fetchPolicies, createPolicy, updatePolicy, checkReturnability, etc.

### How to Implement (Guidance for Cursor AI)

When working on Task 5.5 (policy engine):

Prompt: "Create a policy engine service at src/services/policyEngineService.ts with a function checkReturnability(ndc, expirationDate, isPartial, dosageForm) that:
1. Extracts labeler_id from NDC (first 5 digits)
2. Looks up manufacturer_policies by labeler_id
3. Returns TBD if no policy found
4. Checks non_returnable_products for specific NDC exceptions
5. Calculates return window based on months_before and months_after expiration
6. Checks if current date is within window
7. Checks partial acceptance rules
8. Returns { status, reason, destination, expected_returnable_date }
Use Supabase for database queries."

## Module 6: Item Routing & Disposition

### What Client Document Says (Section 7)

Based on policy engine result, route item to: - 7A. Returnable now — stays in current return, included on manifest - 7B. Non-returnable (permanent) — destruction workflow - 7C. Non-returnable (timing) — Wine Cellar for future - 7D. TBD — research/exception queue

### Edge Cases to Handle

- Item mistakenly destroyed though should have been aged

- Item aged but never resurfaced later

- TBD never resolved and sits forever

- Product becomes eligible but isn’t added to next return

- Wrong store name on baggie

- Missing barcode/bag manifest for wine cellar item

- Same store has multiple future-month wine cellar bags

- Item has no destination before closeout

### Developer Tasks

#### Saboor (Backend)

Task 6.1: Implement routing in add item endpoint

- Location: src/services/returnTransactionService.ts

- When adding item:

  - Call policy engine

  - Based on result:

    - If returnable → set return_status = ‘returnable’, assign destination

    - If non_returnable (permanent) → set return_status = ‘non_returnable’, reason = ‘policy’

    - If non_returnable (timing) → set return_status = ‘non_returnable’, reason = ‘date’, calculate expected_returnable_date

    - If TBD → set return_status = ‘tbd’

  - Save item with classification

Task 6.2: Create TBD resolution endpoint

- Location: Extend return transaction items API

- Endpoint: PATCH /api/return-transactions/:id/items/:itemId/resolve

  - Input: new_status (‘returnable’ or ‘non_returnable’), reason, destination

  - Used when staff manually researches and resolves TBD items

Task 6.3: Create destruction_records table

- Location: SQL migration

- Table: destruction_records

  - id (UUID, PK)

  - pharmacy_id (UUID, FK)

  - transaction_item_id (UUID, FK)

  - ndc (VARCHAR 13)

  - product_name (TEXT)

  - quantity (INTEGER)

  - weight_lbs (DECIMAL)

  - destruction_reason (TEXT)

  - federal_form_number (TEXT)

  - destruction_company (TEXT)

  - picked_up_at (TIMESTAMP)

  - form_url (TEXT)

  - created_at

Task 6.4: Create destruction API

- Location: Create new files for destruction management

- Endpoints:

  - GET /api/admin/destruction — List destruction records

  - POST /api/admin/destruction — Create record (when item marked for destruction)

  - PATCH /api/admin/destruction/:id — Update (pickup date, form number)

  - GET /api/admin/destruction/pending — Items awaiting destruction

#### Younas (Admin Frontend)

Task 6.5: Show routing result in Adding Products Mode

- Location: admin/app/warehouse/returns/[id]/add-items/page.tsx

- After scan/save:

  - Show classification result prominently

  - If non-returnable (timing): Show “This product will become returnable in [MONTH]”

  - If TBD: Show “Policy not found. Needs manual research.”

  - Color coding: Green (returnable), Red (non-returnable), Yellow (TBD)

Task 6.6: Create TBD items view

- Location: admin/app/warehouse/tbd-items/page.tsx

- UI:

  - List all items with return_status = ‘tbd’

  - Group by pharmacy/transaction

  - “Resolve” button → modal to set status and destination

  - Filter by date, pharmacy

## Module 7: Wine Cellar System

### What Client Document Says (Section 7C)

“Goes to ‘wine cellar’ aging inventory. Bagged by store. Labeled so it can be found later. Should be queued for future month when it becomes eligible.”

### Edge Cases to Handle

- Item aged but never resurfaced

- Same store has multiple future-month bags

- Missing barcode/manifest for wine cellar item

### Developer Tasks

#### Saboor (Backend)

Task 7.1: Create wine_cellar table

- Location: SQL migration

- Table: wine_cellar

  - id (UUID, PK)

  - pharmacy_id (UUID, FK)

  - transaction_item_id (UUID, FK, nullable)

  - ndc (VARCHAR 13)

  - product_name (TEXT)

  - manufacturer (TEXT)

  - lot_number (TEXT)

  - serial_number (TEXT)

  - expiration_date (DATE)

  - quantity (INTEGER)

  - standard_price (DECIMAL)

  - date_shelved (TIMESTAMP)

  - expected_returnable_date (DATE)

  - physical_location (TEXT) — box label/shelf

  - baggie_barcode (TEXT)

  - status (ENUM: ‘shelved’, ‘ready_to_return’, ‘returned’, ‘destroyed’)

  - returned_in_transaction_id (UUID, FK, nullable)

  - returned_at (TIMESTAMP)

  - created_at, updated_at

Task 7.2: Create wine cellar service

- Location: src/services/wineCellarService.ts

- Functions:

  - addToWineCellar(itemData) — create wine cellar record

  - getWineCellarItems(filters) — list items with filters

  - getDueItems(month) — get items due for return this month

  - markAsReturned(id, transactionId) — update status when added to return

  - checkAndSurfaceReadyItems() — cron job function to find newly returnable items

Task 7.3: Create wine cellar API

- Location: Create new files

- Endpoints:

  - GET /api/admin/wine-cellar — List all items (filterable)

  - POST /api/admin/wine-cellar — Add item manually

  - GET /api/admin/wine-cellar/due — Get items due this month

  - POST /api/admin/wine-cellar/:id/return — Mark item as ready to return

  - POST /api/admin/wine-cellar/check-ready — Trigger readiness check

Task 7.4: Create wine cellar cron job

- Location: src/scripts/ or integrate with existing cron

- Monthly job (1st of month):

  - Query wine_cellar where expected_returnable_date <= current month

  - Update status to ‘ready_to_return’

  - Create notification for warehouse staff

  - Log items surfaced

#### Younas (Admin Frontend)

Task 7.5: Create wine cellar page

- Location: admin/app/warehouse/wine-cellar/page.tsx

- UI:

  - Table: NDC, Product, Pharmacy, Shelved Date, Expected Return Date, Status, Location

  - Filters: Status, Pharmacy, Expected month

  - “Due This Month” quick filter

  - “Add to Return” button for ready items

  - Bulk select and add to return

Task 7.6: Wine cellar integration in return creation

- Location: admin/app/warehouse/returns/[id]/page.tsx

- Add button: “Add Wine Cellar Items”

- Modal: Shows wine cellar items for this pharmacy that are ready

- Select items → add to current return

## Module 8: Return Finalization & Shipping

### What Client Document Says (Section 10)

“Once all items are entered: Shipping info added, carrier tracking entered, pickup confirmation recorded, reports and manifest printed, return finalized.”

### Edge Cases to Handle

- Return finalized too early

- Manifest not printed

- Shipping info entered incorrectly

- Carrier tracking missing

- Pickup not actually scheduled

- Store forgot to include paperwork in shipment

- Box count entered incorrectly

### Developer Tasks

#### Saboor (Backend)

Task 8.1: Create finalization endpoint

- Location: src/services/returnTransactionService.ts

- Endpoint: POST /api/return-transactions/:id/finalize

- Logic:

  - Validate all items have destination (no TBD remaining)

  - Validate FedEx tracking entered

  - Set status = ‘finalized’

  - Set finalized_at = now

  - Lock record (no more edits allowed)

  - Generate manifest data

- Return: confirmation + manifest data

Task 8.2: Create manifest generation endpoint

- Location: src/services/manifestService.ts

- Endpoint: GET /api/return-transactions/:id/manifest

- Generate PDF with:

  - Store info (name, address, DEA)

  - License plate

  - Returnable items list (NDC, name, qty, price, value)

  - Non-returnable items list

  - Totals

  - Barcode for scanning

- Use PDF generation library (pdfkit, puppeteer, or similar)

Task 8.3: Create DEA Form 222 generation

- Location: src/services/deaFormService.ts

- Endpoint: GET /api/return-transactions/:id/dea-form-222

- Generate DEA Form 222 for Schedule II controlled substances

- Only include items with dea_form_222_required = true

#### Younas (Admin Frontend)

Task 8.4: Create “Complete Return” flow

- Location: admin/app/warehouse/returns/[id]/page.tsx

- UI flow:

  - “Complete Return” button (disabled if TBD items exist)

  - Shows summary: X returnable items ($Y value), Z non-returnable

  - FedEx tracking input field

  - Pickup confirmation input (optional)

  - “Print Manifest” button → opens PDF

  - “Print DEA Form 222” button (if CII items exist)

  - Confirmation checkboxes:

    - ☐ Manifest printed and included

    - ☐ DEA Form 222 printed (if applicable)

    - ☐ All items verified

  - “Finalize Return” button

  - Warning dialog: “You will no longer be able to edit this return. Proceed?”

  - On confirm: Call finalize API

Task 8.5: Create manifest preview/print

- Location: Component for PDF preview

- Options: View in browser, Download PDF, Print directly

## Module 9: Warehouse Receiving

### What Client Document Says (Section 12)

“Warehouse checks in the return: Scan tracking number, confirm return found, set received date, associate with month/batch, open and verify contents, review return integrity, confirm all items have destinations.”

### Edge Cases to Handle

- Tracking number not found

- Received date incorrect

- Contents do not match manifest

- Broken or leaking bottle

- Missing bottle(s)

- Unmanifested items in box

- Manifest says one store, contents are another

- Items cannot be closed out because destination missing

### Developer Tasks

#### Saboor (Backend)

Task 9.1: Create receiving endpoint

- Location: src/services/warehouseService.ts

- Endpoint: POST /api/admin/warehouse/receive

- Input: fedex_tracking

- Logic:

  - Find return_transaction by fedex_tracking

  - If not found → return error

  - Set received_in_warehouse_date = now

  - Set status = ‘received’

  - Return transaction details for verification

Task 9.2: Create verification endpoints

- Location: src/services/warehouseService.ts

- Endpoints:

  - GET /api/admin/warehouse/pending — Returns awaiting check-in

  - GET /api/admin/warehouse/received — Returns received, awaiting verification

  - POST /api/admin/warehouse/:id/verify — Mark return as verified

    - Input: pieces_count, verified_integrity, notes

  - PATCH /api/admin/warehouse/:id/items/:itemId/verify — Verify individual item

    - Input: verified (boolean), actual_quantity, condition_notes

Task 9.3: Create discrepancy handling

- Location: Extend warehouse service

- Endpoint: POST /api/admin/warehouse/:id/discrepancy

- Input: type (‘missing’, ‘extra’, ‘damaged’), item_details, notes

- Creates discrepancy record for resolution

#### Younas (Admin Frontend)

Task 9.4: Create receiving page

- Location: admin/app/warehouse/receiving/page.tsx

- UI:

  - Large text input: “Scan FedEx Tracking Number”

  - Auto-submit on scan (detect barcode pattern)

  - On success: Show return details (pharmacy, license plate, items count)

  - Confirmation: “This Return Has Been Received. Ready for verification?”

  - “Receive Another” button for batch receiving

Task 9.5: Create verification page

- Location: admin/app/warehouse/receiving/[id]/page.tsx

- UI:

  - Return header: Pharmacy, License plate, Received date

  - Checklist:

    - ☐ Pieces count matches: [input] / [expected]

    - ☐ Checked in

    - ☐ Verified

    - ☐ Integrity confirmed

  - Items grid with verification checkboxes per item

  - “Report Discrepancy” button

  - “Complete Verification” button

## Module 10: Monthly Batch & Close-Out

### What Client Document Says (Sections 13-14)

“At warehouse closeout, returns are grouped into monthly batches. Generate Cardinal invoice/upload file. Generate pharmacy-level debit memos.”

### Edge Cases to Handle

- Item assigned to wrong month

- Wrong lettering/location code

- Batch created twice

- Pharmacy ends up in wrong debit memo group

- Location coding too weak to find baggie later

- Cross-month items from wine cellar incorrectly batched

- Closeout run before all destinations assigned

- Missing baggie manifest

- TBD items still unresolved

- Cardinal upload format mismatch

- Store omitted from closeout

- Same store split incorrectly across memos

- User clicks complete closeout prematurely

### Developer Tasks

#### Saboor (Backend)

Task 10.1: Create return_batches table

- Location: SQL migration

- Table: return_batches

  - id (UUID, PK)

  - batch_month (DATE) — first of month

  - batch_name (TEXT) — e.g., “March 2026”

  - status (ENUM: ‘open’, ‘closed’, ‘submitted’)

  - total_returns (INTEGER)

  - total_debit_memos (INTEGER)

  - total_value (DECIMAL)

  - cardinal_file_generated (BOOLEAN)

  - cardinal_file_url (TEXT)

  - cardinal_submitted_at (TIMESTAMP)

  - cardinal_approved_at (TIMESTAMP)

  - closed_at (TIMESTAMP)

  - created_at, updated_at

Task 10.2: Create debit_memos table

- Location: SQL migration

- Table: debit_memos

  - id (UUID, PK)

  - batch_id (UUID, FK)

  - pharmacy_id (UUID, FK)

  - memo_number (VARCHAR 30, UNIQUE) — e.g., “DEL-0326-DCC-XXXX”

  - destination (ENUM)

  - labeler_id (VARCHAR 10)

  - labeler_name (TEXT)

  - total_items (INTEGER)

  - total_ask_value (DECIMAL)

  - total_received_value (DECIMAL)

  - ra_number (TEXT)

  - ra_requested_at (TIMESTAMP)

  - ra_received_at (TIMESTAMP)

  - tickler_date (DATE)

  - baggie_manifest (TEXT)

  - outbound_tracking (TEXT)

  - shipped_at (TIMESTAMP)

  - payment_status (ENUM: ‘pending’, ‘partial’, ‘paid’, ‘disputed’)

  - amount_requested (DECIMAL)

  - amount_received (DECIMAL)

  - created_at, updated_at

Task 10.3: Create debit_memo_items table

- Location: SQL migration

- Table: debit_memo_items

  - id (UUID, PK)

  - debit_memo_id (UUID, FK)

  - transaction_item_id (UUID, FK)

  - ndc (VARCHAR 13)

  - product_name (TEXT)

  - quantity (INTEGER)

  - ask_price (DECIMAL)

  - received_price (DECIMAL)

  - lot_number (TEXT)

  - expiration_date (DATE)

  - created_at

Task 10.4: Create batch management service

- Location: src/services/batchService.ts

- Functions:

  - createBatch(month) — create new monthly batch

  - assignToBatch(transactionId, batchId) — assign return to batch

  - closeBatch(batchId) — close batch, generate debit memos

  - generateDebitMemos(batchId) — create debit memo records

  - generateCardinalFile(batchId) — generate CSV/Excel for Cardinal

Task 10.5: Create batch/close-out API

- Location: Create new files

- Endpoints:

  - GET /api/admin/batches — List all batches

  - POST /api/admin/batches — Create new batch

  - GET /api/admin/batches/:id — Get batch with debit memos

  - POST /api/admin/batches/:id/assign — Assign returns to batch

  - POST /api/admin/batches/:id/close — Close batch (generate debit memos)

  - GET /api/admin/batches/:id/cardinal-file — Download Cardinal file

  - POST /api/admin/batches/:id/submit-cardinal — Mark as submitted

Task 10.6: Create debit memo API

- Location: Create new files

- Endpoints:

  - GET /api/admin/debit-memos — List all debit memos

  - GET /api/admin/debit-memos/:id — Get debit memo with items

  - PATCH /api/admin/debit-memos/:id — Update (RA number, payment info)

#### Younas (Admin Frontend)

Task 10.7: Create batches page

- Location: admin/app/warehouse/batches/page.tsx

- UI:

  - Table: Batch Month, Status, Returns, Debit Memos, Total Value, Cardinal Status

  - “Create New Batch” button

  - Click row → batch detail page

Task 10.8: Create batch detail page

- Location: admin/app/warehouse/batches/[id]/page.tsx

- UI:

  - Batch info header

  - Returns in batch (table)

  - Debit memos generated (table)

  - Actions:

    - “Close Batch” (generates debit memos)

    - “Generate Cardinal File”

    - “Mark Cardinal Submitted”

Task 10.9: Create debit memos page

- Location: admin/app/warehouse/debit-memos/page.tsx

- UI:

  - Table: Memo #, Pharmacy, Destination, Items, Ask Value, RA Status, Payment Status

  - Filters: Batch, Destination, RA status, Payment status

  - Click row → detail page

## Module 11: RA Request & Tracking

### What Client Document Says (Sections 15-17)

“Debit memos are sent one-by-one to destination processors. Destinations may include Inmar, PharmaLink, Collex/Colonyx-type routes. Often email-driven.”

### Edge Cases to Handle

- Wrong destination chosen

- Email not sent

- Email sent to wrong address

- Duplicate RA request

- Attachment missing

- RA turnaround very slow

- One destination responds same day, another takes weeks

- Staff has no queue view of outstanding RA requests

- Reply email not parsed

- RA arrives without matching debit memo reference

- PDF missing

- RA keyed to wrong pharmacy

- Staff cannot find the right baggie

- Multiple baggies with similar identifiers

- RA received but not recorded

- RA received after product already staged incorrectly

### Developer Tasks

#### Saboor (Backend)

Task 11.1: Create RA request service

- Location: src/services/raRequestService.ts

- Functions:

  - sendRARequest(debitMemoId) — send email to destination

  - generateRARequestEmail(debitMemo) — create email content

  - recordRAReceived(debitMemoId, raNumber, pdfUrl) — record RA response

  - getOutstandingRARequests() — get pending RAs

  - sendRAReminder(debitMemoId) — resend request

Task 11.2: Create RA tracking API

- Location: Create new files

- Endpoints:

  - POST /api/admin/debit-memos/:id/request-ra — Send RA request email

  - POST /api/admin/debit-memos/:id/receive-ra — Record RA received

    - Input: ra_number, pdf_url

  - POST /api/admin/debit-memos/:id/resend-ra — Resend RA request

  - GET /api/admin/ra-tracking — Dashboard of all RA statuses

  - GET /api/admin/ra-tracking/outstanding — Pending RAs

  - GET /api/admin/ra-tracking/overdue — RAs past tickler date

Task 11.3: Create email templates

- Location: src/templates/ or email service

- Templates:

  - RA request email (per destination format)

  - RA reminder email

  - Include: debit memo number, pharmacy info, item list, contact info

Task 11.4: Create outbound shipment tracking

- Location: Extend debit memo service

- Endpoints:

  - POST /api/admin/debit-memos/:id/ship — Record shipment to destination

    - Input: fedex_tracking, ship_date

  - GET /api/admin/shipments/outbound — List outbound shipments

#### Younas (Admin Frontend)

Task 11.5: Create RA tracking page

- Location: admin/app/warehouse/ra-tracking/page.tsx

- UI:

  - Summary cards: Pending, Received, Shipped, Overdue

  - Table: Debit Memo, Pharmacy, Destination, Requested Date, Tickler Date, RA Number, Status

  - Filters: Status, Destination, Date range

  - Row actions: Request RA, Record RA, Resend, Ship

Task 11.6: Create RA request modal

- Location: Component for RA actions

- UI:

  - Show debit memo details

  - Destination email (pre-filled from policy)

  - “Send RA Request” button

  - Confirmation of email sent

Task 11.7: Create RA receive modal

- Location: Component

- UI:

  - RA Number input

  - PDF upload (optional)

  - “Record RA Received” button

## Module 12: Manufacturer Payment Tracking

### What Client Document Says (Section 18)

“Processor/manufacturer handles review. Credits eventually flow back. Actual paid amount is often lower than original ask.”

### Edge Cases to Handle

- Manufacturer underpays

- Credit delayed

- No payment received

- Payment comes without clear remittance detail

- Cannot tie payment back to NDC, memo, or manufacturer

- Ask-vs-received analytics missing

- Third-party estimates differ materially from actual realized credits

### Developer Tasks

#### Saboor (Backend)

Task 12.1: Create payment tracking fields

- Already in debit_memos table:

  - amount_requested, amount_received, payment_status

- Add: payment_received_at, payment_reference, payment_notes

Task 12.2: Create unpaid tracking API

- Location: Extend debit memo service

- Endpoints:

  - GET /api/admin/debit-memos/unpaid — List unpaid debit memos

  - POST /api/admin/debit-memos/:id/record-payment — Record payment received

    - Input: amount_received, payment_date, reference

  - POST /api/admin/debit-memos/:id/send-reminder — Send payment reminder email

  - GET /api/admin/analytics/ask-vs-received — Ask vs received analytics

    - Group by manufacturer, time period

Task 12.3: Create manufacturer payment summary

- Location: Extend analytics service

- Endpoint: GET /api/admin/analytics/manufacturer-payments

- Return per manufacturer:

  - Total unpaid debit memos

  - Outstanding amount

  - Paid amount

  - Average pay percent

  - Average days to pay

#### Younas (Admin Frontend)

Task 12.4: Create unpaid debit memos page

- Location: admin/app/warehouse/unpaid/page.tsx

- UI:

  - Summary: Total outstanding, # of unpaid memos

  - Table: Debit Memo, Manufacturer, Pharmacy, Amount Requested, Days Outstanding

  - Group by manufacturer option

  - “Send Reminder” button

  - “Record Payment” button

Task 12.5: Create payment recording modal

- Location: Component

- UI:

  - Amount received input

  - Payment date

  - Reference number

  - Notes

  - “Record Payment” button

## Module 13: Pharmacy & GPO Payout

### What Client Document Says (Section 20)

“Determine pharmacy payout. Determine company retained fee. Determine GPO share if applicable. Payment may be by check, wire, Zelle, or cash.”

### Edge Cases to Handle

- Pharmacy paid before recovery is actually collected

- Wrong payout split between pharmacy and GPO

- GPO white-label logic overrides pharmacy logic

- Manual payment method causes reconciliation issues

- No record of payment status

- Need separate payout schedules by customer type

- Store disputes estimate vs actual paid amount

### Developer Tasks

#### Saboor (Backend)

Task 13.1: Create pharmacy_payments table

- Location: SQL migration

- Table: pharmacy_payments

  - id (UUID, PK)

  - pharmacy_id (UUID, FK)

  - batch_id (UUID, FK)

  - total_credit_received (DECIMAL)

  - company_fee (DECIMAL)

  - company_fee_percent (DECIMAL)

  - gpo_share (DECIMAL)

  - pharmacy_payout (DECIMAL)

  - payment_method (ENUM: ‘wire’, ‘check’, ‘zelle’, ‘cash’)

  - payment_reference (TEXT)

  - paid_at (TIMESTAMP)

  - status (ENUM: ‘pending’, ‘processing’, ‘paid’, ‘failed’)

  - notes (TEXT)

  - created_at

Task 13.2: Create pharmacy payment service

- Location: src/services/pharmacyPaymentService.ts

- Functions:

  - calculatePayout(pharmacyId, batchId) — calculate amounts

  - createPaymentRecord(data) — create payment record

  - recordPayment(paymentId, method, reference) — mark as paid

  - getPaymentHistory(pharmacyId) — pharmacy’s payment history

  - generatePaymentStatement(paymentId) — PDF statement

Task 13.3: Create pharmacy payment API

- Location: Create new files

- Endpoints:

  - GET /api/admin/pharmacy-payments — List all payments

  - POST /api/admin/pharmacy-payments — Create payment record

  - GET /api/admin/pharmacy-payments/:id — Get payment details

  - PATCH /api/admin/pharmacy-payments/:id — Update payment

  - GET /api/admin/pharmacy-payments/summary — Summary by pharmacy

  - GET /api/pharmacy-payments/my-payments — Pharmacy’s own payments (for frontend)

#### Younas (Pharmacy Frontend)

Task 13.4: Create credit statement page

- Location: Frontend/app/(dashboard)/credits/statement/page.tsx

- UI:

  - Payment history table

  - Per payment: Date, Batch, Credit Received, Fee, Payout, Method, Status

  - Download statement button

  - Filter by date range

Task 13.5: Wire up existing credits page

- Location: Frontend/app/(dashboard)/credits/page.tsx

- Currently uses mock data

- Connect to /api/pharmacy-payments/my-payments

- Show: Total credits, Pending payouts, Payment history

## Module 14: Reporting & Analytics

### What Client Document Says (Section 21)

“The future system should support: estimated vs actual value, ask vs received, by manufacturer, ideally by NDC, by pharmacy, by GPO, aging inventory visibility, outstanding RA visibility, unpaid memo visibility, price source audit trail.”

### Developer Tasks

#### Saboor (Backend)

Task 14.1: Create analytics endpoints

- Location: Extend src/services/adminAnalyticsService.ts

- Endpoints:

  - GET /api/admin/analytics/returns-summary — Returns by period, status

  - GET /api/admin/analytics/ask-vs-received — By manufacturer, NDC

  - GET /api/admin/analytics/aging-inventory — Wine cellar aging report

  - GET /api/admin/analytics/outstanding-ra — RA aging report

  - GET /api/admin/analytics/unpaid-memos — Unpaid memo aging

  - GET /api/admin/analytics/price-audit — Price source audit trail

  - GET /api/admin/analytics/pharmacy-performance — By pharmacy

  - GET /api/admin/analytics/gpo-summary — By GPO

Task 14.2: Create ndc_price_history table

- Location: SQL migration

- Table: ndc_price_history

  - id (UUID, PK)

  - ndc (VARCHAR 13)

  - old_price (DECIMAL)

  - new_price (DECIMAL)

  - price_source (TEXT)

  - changed_by (UUID)

  - changed_at (TIMESTAMP)

#### Younas (Admin Frontend)

Task 14.3: Extend analytics page

- Location: admin/app/analytics/page.tsx

- Add new charts/tables:

  - Ask vs Received by manufacturer (bar chart)

  - Returns value trend (line chart)

  - Top manufacturers by volume

  - Outstanding RA aging (pie chart)

  - Unpaid memo aging

#### Younas (Pharmacy Frontend)

Task 14.4: Wire up pharmacy analytics page

- Location: Frontend/app/(dashboard)/analytics/page.tsx

- Currently uses mock data

- Connect to pharmacy-specific analytics endpoints

- Show: Returns history, Credits received, Estimated vs actual

## Edge Cases Reference

### From Client Document — Cross-Cutting Edge Cases

A. Missing or incomplete data - Missing NDC, lot, expiration, price, destination, policy, RA, wholesaler account number

B. Workflow exceptions - Duplicate returns - Partially completed returns - Items left in TBD forever - Items stuck in wine cellar - Closeout before all items ready - Shipping before RA received - Wrong physical paperwork with wrong baggie

C. Physical-to-digital mismatches - Baggie says one thing, system says another - Scanned inventory not in box - Box contents exceed manifest - Paper lost, barcode still exists - RA received but physical product cannot be found

D. Policy complexity - Manufacturer-level rule plus product-level exceptions - Partials accepted for some items only - Timing windows vary by manufacturer - Destination varies by manufacturer/policy - Policy records change over time

E. Scaling pain points - One-by-one debit memo emails - One-by-one RA responses - Manual printing and stuffing paperwork into baggies - Manual indexing of boxes by letter codes - Manual payout execution - Too much dependence on tribal knowledge

### How to Handle in Code

For each edge case: 1. Add validation in API endpoints 2. Show clear error messages in UI 3. Create exception/discrepancy records when needed 4. Add audit logging for important actions 5. Create admin views to see and resolve exceptions

## Database Tables Summary

### New Tables to Create (15 total)

| Table | Owner | Priority |
| --- | --- | --- |
| processors | Saboor | Week 1 |
| processor_store_assignments | Saboor | Week 1 |
| manufacturer_policies | Saboor | Week 1 |
| manufacturer_return_policies | Saboor | Week 1 |
| manufacturer_policy_notes | Saboor | Week 1 |
| non_returnable_products | Saboor | Week 1 |
| return_transactions | Saboor | Week 2 |
| return_transaction_items | Saboor | Week 2 |
| wine_cellar | Saboor | Week 3 |
| return_batches | Saboor | Week 4 |
| debit_memos | Saboor | Week 4 |
| debit_memo_items | Saboor | Week 4 |
| pharmacy_payments | Saboor | Week 5 |
| destruction_records | Saboor | Week 5 |
| ndc_price_history | Saboor | Week 5 |

### Existing Tables to Extend

| Table | Changes | Owner |
| --- | --- | --- |
| pharmacy | +12 columns (store_number, wholesaler, service_type, etc.) | Saboor |
| admin | +roles (processor, warehouse_staff, sales_rep) | Saboor |

## API Endpoints Summary

### New Endpoint Groups

| Group | Base Path | Auth | Owner |
| --- | --- | --- | --- |
| Processors | /api/admin/processors | Admin | Saboor |
| Return Transactions | /api/return-transactions | Processor/Admin | Saboor |
| Policies | /api/admin/policies | Admin | Saboor |
| Policy Check | /api/policies/check | Any auth | Saboor |
| Wine Cellar | /api/admin/wine-cellar | Admin | Saboor |
| Warehouse | /api/admin/warehouse | Admin | Saboor |
| Batches | /api/admin/batches | Admin | Saboor |
| Debit Memos | /api/admin/debit-memos | Admin | Saboor |
| RA Tracking | /api/admin/ra-tracking | Admin | Saboor |
| Pharmacy Payments | /api/admin/pharmacy-payments | Admin | Saboor |
| My Payments | /api/pharmacy-payments/my-payments | Pharmacy | Saboor |
| Destruction | /api/admin/destruction | Admin | Saboor |
| Extended Analytics | /api/admin/analytics/* | Admin | Saboor |

## AI Prompt Guidelines for Cursor

### General Prompt Structure

When asking Cursor AI to implement a task, use this structure:

Task: [Task number and name from this document]

Context:
- This is part of the FCR (First Class Returns) system
- Reference: DEVELOPMENT_GUIDE_FCR_MODULES.md, Module [X]
- Related files: [list relevant existing files]

Requirements:
- [Copy requirements from this document]
- Handle edge cases: [list relevant edge cases]

Implementation:
- Location: [exact file path]
- Follow existing patterns in: [reference file]
- Use [specific middleware/service/pattern]

Expected output:
- [Describe what the code should do]
- [List API response format if applicable]

### Example Prompts

For Backend Task:

Task: 5.5 - Create policy engine service

Context:
- Part of FCR system, Module 5 (Policy Engine)
- Reference: DEVELOPMENT_GUIDE_FCR_MODULES.md
- Related: src/services/policyEngineService.ts (create new)

Requirements:
- Function checkReturnability(ndc, expirationDate, isPartial, dosageForm)
- Extract labeler_id from NDC (first 5 digits)
- Lookup manufacturer_policies by labeler_id
- Check non_returnable_products for exceptions
- Calculate return window based on policy
- Check partial acceptance rules
- Return { status, reason, destination, expected_returnable_date }

Edge cases to handle:
- No policy found → return TBD
- Specific NDC exception exists → return non_returnable
- Date before window → return non_returnable with expected date
- Partial not accepted → return non_returnable

Implementation:
- Create src/services/policyEngineService.ts
- Use supabaseAdmin for database queries
- Follow pattern from src/services/creditsService.ts

For Frontend Task:

Task: 4.5 - Create Adding Products Mode page

Context:
- Part of FCR system, Module 4 (Product Scanning)
- Reference: DEVELOPMENT_GUIDE_FCR_MODULES.md
- Related: admin/app/warehouse/returns/[id]/add-items/page.tsx (create new)

Requirements:
- Header with pharmacy name and license plate
- Barcode scan input field (auto-focus)
- Manual NDC Entry button as fallback
- Product form fields: NDC, name, manufacturer, dosage, strength, unit, lot, serial, expiration, price, quantity, full/partial toggle
- Auto-calculate estimated value
- Classification radio buttons (auto-set by API)
- Save & Return, Cancel, Back buttons

Edge cases to handle:
- QR code parse fails → show error, allow manual entry
- Duplicate item → show warning, allow anyway
- No price found → enable Add Price button

Implementation:
- Create page at admin/app/warehouse/returns/[id]/add-items/page.tsx
- Use existing BarcodeScanner component pattern
- Follow form patterns from admin/app/admins/page.tsx
- Call POST /api/return-transactions/:id/items on save
- Use returnTransactionsSlice for state

## Final Checklist

### Before Starting Development

- ☐ Read this entire document

- ☐ Read FCR Workflow.docx (client document)

- ☐ Read SYSTEM_ARCHITECTURE_DIAGRAMS.md

- ☐ Understand existing codebase structure (Frontend, admin, src)

- ☐ Set up local development environment

- ☐ Ensure database access (Supabase)

### Weekly Sync Points

- Week 1-2: Database tables created, basic APIs working

- Week 3-4: Processor workflow functional, policy engine working

- Week 5-6: Warehouse receiving functional, batch management working

- Week 7-8: RA tracking, payments, analytics complete

### Definition of Done (per module)

- ☐ Database tables created with proper constraints

- ☐ API endpoints implemented with validation

- ☐ Edge cases handled with appropriate errors

- ☐ UI pages created following existing patterns

- ☐ Redux/Zustand state management connected

- ☐ Manual testing completed

- ☐ Code reviewed by other developer

This document should be the primary reference for all FCR development. Update it as requirements change or clarifications are received from the client.